Bradley Makgabo Mabina

Wede 5020Bradley mabina 10455434 Group 15

| Page 1 | Table of contents |
| --- | --- |
| Page 2 | Overview Bradleys saloon, Goals, Timeline , Design and user experience , Technical requirements |
| Page 3 | Goals and budget |
| Page 4 | references |
| Page 5 | Overview SPCA , mission, goals, |
| Page 6 | Technical requirements , Timeline , Budget |
| Page 7 | References |

Bradleys Unisex Salon

Bradleys Unisex Salon is a modern hair and beauty studio located in Pretoria, South Africa. Established in 2024, the salon was created to provide professional grooming services for both men and women in a comfortable, stylish environment. The business began as a small family venture and has grown into a trusted local brand known for its creativity, friendly service, and attention to detail.    The main goal of the Bradleys Unisex Salon website is to build a strong online presence and make it easier for clients to connect with the salon. The site will allow customers to book appointments online, view services, and learn more about the stylists. This makes the salon more accessible and convenient for both new and returning clients.

Another important goal is to showcase the creativity and professionalism of the salon. A gallery will display hairstyle transformations and styling inspiration, helping visitors see the quality of work. The website will also share beauty tips and product recommendations, positioning Bradleys as a trusted source for hair and beauty care.

Finally, the website will support business growth by linking to social media and including contact forms for feedback and inquiries. Success will be measured through increased website traffic, more online bookings, and higher customer engagement.

Design and User Experience :The website will have a clean, modern layout with a colour scheme of gold, black, and white to reflect elegance and professionalism. Fonts will be simple and easy to read, with stylish headings to match the salon’s branding. Navigation will be straightforward, ensuring users can easily find information about services, pricing, and contact details. The design will be mobile-friendly and optimized for fast loading.

Technical Requirements:The website will be built using HTML, CSS, and JavaScript, hosted on a secure server with an SSL certificate. The domain name will be www.bradleyssalon.co.za. Tools such as Visual Studio Code and GitHub will be used for development and version control.

Timeline

| Phase | Task | Duration | Milestone |
| --- | --- | --- | --- |
| Week1 | Research and planning :gather information, define goals, analyse competitors | 1 week | Project proposal completed |
| Week2 | Design wireframes and layout :create sketches of homepage, services, and contact flow | 1 week | Wireframes approved |
| Week3-4 | Develop HTML/CSS structure :build pages: Home, About, Services, Enquiry, Contact | 2 weeks | Core website structure finished |
| Week5 | Add JavaScript functionality :form validation, interactive menus, booking system | 1 week | Interactive features working |
| Week6 | Testing and debugging :check responsiveness, browser compatibility, fix errors | 1 week | Website tested and errors resolved. |
| Week7 | Final review and submission :polish design, update README, upload to GitHub | 1 week | Project submitted |

Budget

| Item | Estimated Cost | Estimated cost |
| --- | --- | --- |
| Domain and hosting | Building HTML/CSS/JavaScript structure, styling, and responsive layout | R1 200 |
| Website Design & Development | Building HTML/CSS/JavaScript structure, styling, and responsive layout | R3 500 |
| Logo and branding | Professional logo design and brand identity visuals. | R1 600 |
| Photography and media | High-quality salon images, staff photos, and gallery shots | R1000 |
| Maintenance & Updates | Regular updates, bug fixes, and content changes. | R800 |
| Marketing Integration | Linking social media, SEO optimisation, and promotional banners | R1000 |
| Total |  | R8 600 |

References

Bradleys Unisex Salon. (n.d.). Official Social Media Pages. Facebook and Instagram. [Accessed 14 August 2026].

W3Schools. (n.d.). HTML Tutorial. Available at: <https://www.w3schools.com/html> [Accessed 14 August 2026].

Mozilla Developer Network (MDN). (n.d.). Web Development Documentation. Available at:

Unsplash. (n.d.). Free High-Resolution Photos. Available at: <https://unsplash.com> [Accessed 14 August 2026].

National Hair & Beauty Council of South Africa (NHBCSA). (n.d.). Salon Industry Standards. Available at: https://www.nhbcsouthafrica.org.za/ (nhbcsouthafrica.org.za in Bing) [Accessed 14 August 2026].

Local Competitor Websites. (n.d.). Salon websites in Pretoria used for benchmarking. [Accessed 14 August 2026].

https://www.indiamart.com/proddetail/unisex-salon-interior-design-services-2855114927097.html

https://www.walmart.com/ip/6-PCS-Black-Men-s-Hairstyles-Wall-Art-Posters-Prints-Barber-Shop-Wall-Decor-Signboard-Haircut-Shave-Salon-Hairdressing-Canvas-Print-Art-Painting/14113313735

Logo Ai

https://ar.inspiredpencil.com/pictures-2023/salon-hairstyles

Website Project Proposal – Tshwane SPCA

Organisation Overview

The Tshwane SPCA is a non-profit organisation committed to protecting animals from cruelty, neglect, and abuse. Established in 1950, it has served the Pretoria community for decades by rescuing, rehabilitating, and rehoming animals. The organisation also promotes responsible pet ownership through education and outreach.

Mission: To prevent cruelty to animals and promote their welfare through rescue, education, and advocacy. Vision: To create a compassionate society where all animals are treated with dignity and respect. Target Audience: Local residents, animal lovers, volunteers, and donors who support animal welfare initiatives.

Website Goals and Objectives

The main goal of the SPCA website is to strengthen its digital presence and improve communication with the community. The site will serve as a central hub for information, fundraising, and adoption services.

Specific Objectives:

- Provide clear information about the SPCA’s mission, services, and history.

- Showcase animals available for adoption with photos and descriptions.

- Encourage donations and volunteer sign-ups through online forms.

- Share educational resources on responsible pet care and animal welfare.

- Connect with the community through integrated social media links.

Measurable Outcomes:

- Increase website traffic and online engagement by 20% within six months.

- Achieve a steady flow of online donations and volunteer applications.

- Generate at least 15 adoption inquiries per month through the website.

Design and User Experience

The website will use a clean, compassionate design with a colour scheme of green, white, and soft brown to reflect nature and care. Fonts will be simple and easy to read, while navigation will be straightforward. The site will be mobile-friendly, fast-loading, and accessible to all users. A gallery of adoptable animals will be the highlight, supported by clear calls to action for donations and volunteering.

Technical Requirements

The site will be built using HTML, CSS, and JavaScript, hosted on a secure server with SSL certification to protect donor information. The domain name will be www.tshwanespca.org.za. Development tools such as Visual Studio Code and GitHub will be used for coding and version control.

Timeline and Budget

Phase; Task; Duration; Milestones. Week1; Research and planning.; 1 week; Proposal completed. Week 1; Wireframes and layout design; Week; Wireframes approved. Week; Develop HTML/CSS pages; Week; Core structure finished. Week; Add JavaScript features; Week; Interactive forms working. Week; Testing and debugging; Week; Errors resolved. Week; Final review and submission; Week; Website ready.

Budget Estimate:

- Domain & Hosting: R 1,000

- Design & Development: R 3,500

- Photography & Media: R 1,200

- Maintenance: R 700 Total: R 6,400

References

National Council of SPCAs (NSPCA). (n.d.). Animal Welfare Guidelines. Available at: https://nspca.co.za  [Accessed 14 August 2026].

W3Schools. (n.d.). HTML Tutorial. Available at: https://www.w3schools.com/html  [Accessed 11 August 2026].

W3Schools. (n.d.). CSS Tutorial. Available at: https://www.w3schools.com/css [Accessed 12August 2026].

W3Schools. (n.d.). JavaScript Tutorial. Available at: https://www.w3schools.com/js  [Accessed 13 August 2026].

Mozilla Developer Network (MDN). (n.d.). Web Development Documentation. Available at:  https://developer.mozilla.org   [Accessed 14 August 2026].

Unsplash. (n.d.). Free High-Resolution Photos. Available at: https://unsplash.com  [Accessed 11 August 2026].

Pexels. (n.d.). Free Stock Photos. Available at: https://pexels.com  [Accessed 14 August 2026].